LANGUAGE SCOOP

Master Product Specification

Product Requirements • Software Requirements • Security • Testing • Production Handover

| Document version | 1.0 |
| --- | --- |
| Product | Language Scoop |
| Primary users | French teacher and enrolled students |
| Prepared for | Development, production readiness and client handover |
| Date | 22 July 2026 |

Single source of truth for Emergent, Antigravity, Codex, Claude Code and future developers.

# Document Control

Purpose: This document consolidates the product scope, workflows, billing model, database expectations, security requirements, acceptance criteria, testing plan, deployment requirements and client-handover responsibilities for Language Scoop.

| Version | Date | Status | Summary |
| --- | --- | --- | --- |
| 1.0 | 22 Jul 2026 | Current | Initial consolidated master specification following production audit and billing-model confirmation. |

## How to Use This Document

Treat this document as the authoritative product specification.

Coding agents must inspect the current repository before making changes and must identify conflicts between code and this specification.

Security fixes and production blockers take priority over new features.

Major schema or billing changes require a migration plan and approval before implementation.

No agent should silently reinterpret attendance, billing or payment rules.

# Table of Contents

1. Product Overview

2. Users, Roles and Permissions

3. Product Scope

4. Core Workflows

5. Scheduling and Class Management

6. Attendance Rules

7. Billing, Class Packs and Payments

8. Monthly Class Counters and Reporting

9. Homework and Practice Exercises

10. Zoom and Online-Class Links

11. Notifications and PWA

12. Data Model and API Requirements

13. Security and Privacy Requirements

14. Accessibility, Responsive Design and UX

15. Reliability, Performance and Observability

16. Testing and Acceptance Criteria

17. Production Deployment Plan

18. Client Handover

19. Implementation Phases and Priorities

20. Open Decisions and Future Roadmap

# 1. Product Overview

## 1.1 Product Summary

Language Scoop is a web-based and installable PWA for a French teacher who conducts online classes through Zoom and offline classes in a classroom. The application helps the teacher manage students, schedules, attendance, prepaid class packs, payments, homework, practice exercises, meeting links and monthly class reporting. Students receive a simple dashboard showing upcoming classes, Zoom links, class history, homework, practice exercises, payment and pack information.

## 1.2 Business Problem

The teacher may forget upcoming classes or fail to create and share a Zoom link.

The teacher needs a reliable record of how many classes each student completed during a calendar month.

Fees are collected in advance based on a per-class rate and a selected pack size.

A prepaid pack may span multiple months and must not reset at month-end.

Students need direct access to their schedule, meeting links, homework and remaining prepaid classes.

## 1.3 Product Goals

Provide one reliable operational dashboard for the teacher.

Reduce missed classes and missing meeting links.

Make attendance finalisation quick and accurate.

Keep class-pack deductions auditable and idempotent.

Show both teacher and student the number of completed classes in the current month.

Preserve permanent pack, attendance and payment history.

Operate securely on desktop and mobile as a PWA.

## 1.4 Non-Goals for Version 1

Automatic Zoom meeting creation through a paid API is not required.

Automatic collection of online payments is not required; payments may be recorded manually.

Full learning-management-system features such as live video, proctoring or automated grading are out of scope.

Multi-teacher marketplace functionality is out of scope unless separately approved.

# 2. Users, Roles and Permissions

| Role | Purpose | Key permissions |
| --- | --- | --- |
| Teacher | Primary administrator and instructor | Manage own students, classes, attendance, packs, payments, homework, practice, links, dashboards and reports. |
| Student | Learner enrolled with the teacher | Read own schedule, meeting links, class history, monthly counters, pack status, payment history, homework and practice. Submit homework if enabled. |
| System | Background application services | Calculate monthly counters, enforce authorization, send configured notifications, maintain audit logs and validate data integrity. |

## 2.1 Authorization Principles

Every protected API route must validate authentication, role and record ownership.

A student must never access another student's schedule, files, payments, packs, homework or attendance.

Teacher-only notes and internal financial adjustments must not be visible to students.

UUID unpredictability is not authorization.

Financial and pack-changing actions must identify the teacher who performed them.

# 3. Product Scope

## 3.1 Teacher Features

Teacher dashboard with today's schedule and production alerts.

Student creation, editing, archiving, reactivation and search.

Online/offline class scheduling, rescheduling, cancellation and history.

Zoom-link storage and missing-link alerts.

Attendance finalisation with billable override.

Prepaid pack creation, activation, completion, renewal and history.

Advance payment recording and payment history.

Current-month class counts per student and overall.

Homework creation and assignment.

Practice-exercise creation and tracking.

Notification management where configured.

## 3.2 Student Features

Secure login and own-profile access.

Upcoming classes with online/offline details.

Clickable Zoom links that open the Zoom app or browser.

Current-month completed-class count.

Active pack progress, classes remaining and renewal status.

Class and attendance history.

Homework and practice exercises.

Pack and payment history where appropriate.

PWA installation on supported devices.

# 4. Core Workflows

## 4.1 Student Onboarding

Teacher creates a student profile.

Teacher sets the student's fee per class and default pack size.

Teacher creates initial login credentials or invitation workflow.

Teacher creates a prepaid pack and records advance payment.

Once payment is confirmed, the pack becomes active.

Student logs in and sees their own schedule, monthly count and pack status.

## 4.2 Class Lifecycle

Teacher schedules an online or offline class.

For online classes, teacher adds a valid Zoom link before the configured deadline.

Class appears on teacher and student dashboards.

After the class, teacher marks attendance and confirms whether it is billable.

A qualifying billable class consumes one credit from the active pack exactly once.

The class appears in monthly and historical reporting.

## 4.3 Pack Renewal

System warns when two, one and zero classes remain.

When the last billable class is consumed, the pack becomes completed.

The student is shown as renewal required.

Teacher selects Renew Pack and confirms fee, size and amount.

Teacher records the advance payment.

New pack becomes active; completed pack remains in history.

# 5. Scheduling and Class Management

## 5.1 Class Fields

| Field | Requirement |
| --- | --- |
| Teacher | Required; class belongs to one teacher. |
| Student | Required; one primary student per class unless group classes are introduced later. |
| Class type | Online or offline. |
| Scheduled date/time | Stored consistently; display in configured timezone, default Asia/Kolkata. |
| Duration | Required or defaulted from teacher settings. |
| Location | Required for offline class if applicable. |
| Zoom URL | Optional at creation, required before an online class starts. |
| Status | Scheduled, completed, cancelled, rescheduled or pending. |
| Attendance status | Separate from schedule status. |
| Billable flag | Explicit or derived with teacher override. |

## 5.2 Scheduling Rules

Detect teacher and student time conflicts.

Do not create duplicate recurring instances.

Rescheduling must preserve history and links between original and replacement class where practical.

Cancelling or rescheduling must not deduct pack credits.

Month and timezone boundaries must be tested explicitly.

# 6. Attendance Rules

| Attendance status | Counts as completed this month | Deducts from pack | Default |
| --- | --- | --- | --- |
| Present | Yes | Yes | Billable |
| Student no-show | Yes | Yes | Billable |
| Student cancelled late | Yes | Yes | Billable |
| Student cancelled on time | No | No | Non-billable |
| Teacher cancelled | No | No | Non-billable |
| Rescheduled | No | No | Non-billable |
| Trial | Yes, labelled trial | No | Non-billable |
| Complimentary | Yes, labelled complimentary | No | Non-billable |
| Pending | No | No | Not finalised |

## 6.1 Idempotency and Reversal

Finalising the same attendance twice must not deduct two credits.

Changing non-billable to billable creates exactly one deduction.

Changing billable to non-billable creates exactly one reversal.

Changing between two billable statuses must not create another deduction.

Pack balances must never silently become negative.

Attendance may still be recorded when no active pack exists, but the teacher must receive a clear renewal/outstanding warning.

# 7. Billing, Class Packs and Payments

Final commercial model: Prepaid class packs calculated from a per-class fee, combined with independent monthly attendance reporting.

## 7.1 Pack Calculation

Pack amount = fee per class × number of classes in the pack.

| Example | Value |
| --- | --- |
| Fee per class | ₹800 |
| Pack size | 8 classes |
| Advance payment | ₹6,400 |
| July completed classes | 5 |
| July pack usage | 5 of 8 |
| August completed classes | 3 |
| Pack after August's third qualifying class | 8 of 8 — Completed |

## 7.2 Pack Statuses

Draft

Awaiting payment

Active

Completed

Cancelled

Expired only if intentional expiry is later introduced.

## 7.3 Payment Rules

Payments are separate records and must not be overwritten.

A pack becomes active only after confirmed advance payment, unless the teacher uses a documented override.

Partial payments may be supported but must not be confused with a fully paid pack.

Payment records include amount, date, method, reference, status, notes and recorded-by user.

Monthly revenue received is based on confirmed payment dates, not on classes attended during the month.

Historical fee changes must not alter previous packs; each pack stores a fee-per-class snapshot.

## 7.4 Financial Definitions

| Metric | Definition |
| --- | --- |
| Pack value | Fee-per-class snapshot × total classes. |
| Advance payment received | Confirmed payments linked to the pack. |
| Pack outstanding | Pack value minus confirmed payments. |
| Monthly revenue received | Confirmed payments whose payment date falls within the selected month. |
| Billable classes this month | Qualifying classes in the selected month that consume or should consume pack credit. |
| Classes completed this month | All qualifying completed classes in the selected month, including labelled trial/complimentary classes where required. |

# 8. Monthly Class Counters and Reporting

## 8.1 Two Independent Counters

| Counter | Reset behaviour | Purpose |
| --- | --- | --- |
| Monthly completed-class counter | Logical reset at each calendar month because it is calculated by date range. | Shows teacher and student how many qualifying classes were completed in the selected month. |
| Active pack usage | Does not reset monthly; ends only when the pack is completed, cancelled or otherwise closed. | Tracks prepaid classes consumed across one or more months. |

## 8.2 Dashboard Requirements

### Teacher dashboard

Classes completed this month.

Billable classes this month.

Online and offline class breakdown.

Active students and active packs.

Packs with two or fewer classes remaining.

Exhausted packs and renewals required.

Advance payments received this month.

Outstanding pack payments.

### Student dashboard

Classes completed this month.

Billable classes this month where appropriate.

Current pack progress such as 5 of 8 used.

Classes remaining.

Pack status and start date.

Fee per class, pack value and payment status.

Renewal required warning.

# 9. Homework and Practice Exercises

## 9.1 Homework

Teacher can create, edit, assign and delete homework.

Assignments may include title, instructions, due date and approved attachments.

Student can view only assignments intended for them.

Submission and review may be enabled if currently supported.

Uploaded files must pass security controls described later.

## 9.2 Practice

Teacher can create exercises and assign them to one or more students.

Student can view and complete assigned practice.

Completion status should be visible without exposing another student's data.

French accented characters and Unicode must render correctly.

# 10. Zoom and Online-Class Links

Version 1 may store manually created Zoom links; automatic Zoom API creation is not required.

Only valid HTTPS meeting URLs should be accepted.

Online classes without links should trigger a prominent teacher alert.

A student may view only links for their own classes.

Clicking the link should open the Zoom app when supported or fall back to the browser.

Cancelled classes must not retain an active-looking join action.

# 11. Notifications and PWA

## 11.1 Notification Types

Upcoming class reminder.

Missing Zoom-link reminder to teacher.

Schedule change or cancellation.

Homework assignment.

Low pack balance or renewal required.

Payment reminder where explicitly enabled.

## 11.2 PWA Requirements

Valid manifest, icons, start URL and display mode.

Service worker must not cache private data in a way that remains available after logout.

Application must use HTTPS in production.

Offline behaviour must be defined; failed writes must not appear successful.

Updates should not leave stale financial or attendance data.

# 12. Data Model and API Requirements

## 12.1 Recommended Core Collections

| Collection | Key fields |
| --- | --- |
| users | id, role, email/login, password hash, status, createdAt, updatedAt |
| students | id, teacherId, userId, name, feePerClass, defaultPackSize, activePackId, status, timezone |
| classes | id, teacherId, studentId, scheduledAt, classType, status, attendanceStatus, isBillable, packId, attendanceFinalisedAt |
| classPacks | id, teacherId, studentId, totalClasses, usedClasses, feePerClassSnapshot, totalAmount, paidAmount, status, startedAt, completedAt |
| packLedger | id, packId, studentId, classId, type, quantity, reason, idempotencyKey, createdBy, createdAt |
| payments | id, teacherId, studentId, packId, amount, currency, paymentDate, method, reference, status, notes, createdBy |
| homework | id, teacherId, assignedStudentIds, title, instructions, dueDate, attachmentIds, status |
| files | id, owner/relationship metadata, safe name, detected MIME, size, storage reference, createdAt |
| notifications | id, recipientId, type, channel, payload, status, retry data, createdAt |
| auditLogs | id, actorId, action, entityType, entityId, before/after summary, timestamp |

## 12.2 API Standards

Validate all inputs with explicit schemas.

Return consistent error objects and safe messages.

Use correct status codes.

Enforce pagination for list endpoints.

Use transactions or equivalent atomic/idempotent logic for attendance, pack and payment updates.

Protect against mass assignment by mapping only approved fields.

Use ownership checks for every student-linked resource.

# 13. Security and Privacy Requirements

## 13.1 Production-Blocking Security Fixes

| Priority | Requirement |
| --- | --- |
| P0 | Reject dangerous uploads including HTML, SVG, JavaScript, executables, shell scripts and unknown MIME types. |
| P0 | Set safe download headers including Content-Disposition: attachment and X-Content-Type-Options: nosniff. |
| P0 | Require authentication and ownership authorization for every file download. |
| P0 | Remove any JWT fallback such as dev-secret; production must fail if a secure secret is absent. |
| P0 | Remove or disable demo/default credentials in production. |
| P0 | Separate development, test and production databases. |
| P0 | Fix mobile navigation so all teacher pages are accessible. |

## 13.2 File Security

Allowlist only genuinely required formats such as PDF, JPEG, PNG, WEBP, TXT and selected Office Open XML formats.

Validate MIME type, extension, size and safe filename server-side.

Do not trust browser-provided MIME type alone.

Use authenticated fetch/Blob download or short-lived signed URLs if JWT remains in localStorage.

Do not expose file IDs publicly without authorization.

## 13.3 Authentication

Passwords must be securely hashed.

Login endpoint requires rate limiting and account-enumeration-safe responses.

JWTs require expiration and a strong production secret.

Long-term recommendation: migrate authentication tokens to Secure, HttpOnly, SameSite cookies.

Production errors must not expose stack traces, queries or secrets.

## 13.4 Security Headers

Content-Security-Policy appropriate to the application.

Strict-Transport-Security in production.

X-Content-Type-Options: nosniff.

Referrer-Policy and Permissions-Policy.

Clickjacking protection; do not use ALLOWALL unless embedding is a confirmed requirement.

## 13.5 Privacy

Collect only necessary student and payment data.

Do not expose personal data in URLs, logs or analytics.

Define archive and deletion behaviour.

Backups and restoration must be documented.

Legal review is required before claiming compliance with any privacy law.

# 14. Accessibility, Responsive Design and UX

## 14.1 Responsive Navigation

Keep no more than five primary bottom-navigation items.

Use an accessible More menu or drawer for Practice, Billing, Payments and other hidden pages.

Test at 320, 375, 390, 768, 1024, 1366 and 1920 pixels.

No horizontal overflow or inaccessible controls.

## 14.2 Accessibility

Keyboard navigation, visible focus and logical tab order.

Accessible labels for forms and icon-only buttons.

Semantic headings and tables.

Colour contrast and non-colour status indicators.

Modal focus trapping and Escape-to-close behaviour.

Support 200% zoom and reduced motion.

Correct language attributes for English and French content.

## 14.3 UX Principles

Today's schedule and missing Zoom links must be immediately visible.

Marking attendance should take minimal steps.

Financial labels must clearly distinguish pack value, amount paid, outstanding amount and monthly payments received.

Destructive actions require confirmation.

Empty states and error messages should guide the teacher clearly.

# 15. Reliability, Performance and Observability

Friendly errors for database, network, upload and notification failures.

Prevent duplicate submission with disabled states and idempotency keys.

Log technical errors safely without personal data or secrets.

Configure production error tracking, health checks and uptime monitoring.

Use pagination and indexes for students, classes, payments and history.

Document database backup frequency and tested restore procedure.

Maintain rollback instructions for code and database migrations.

# 16. Testing and Acceptance Criteria

## 16.1 Required Automated Tests

| Area | Minimum tests |
| --- | --- |
| Security | HTML/SVG upload rejected; allowed PDF accepted; unauthenticated file request denied; cross-student access denied; missing JWT secret fails production configuration. |
| Authentication | Login, invalid credentials, expired token, role restrictions, student isolation and production demo-credential check. |
| Attendance | Single deduction, duplicate submission, billable/non-billable reversal, status changes and no negative pack balance. |
| Class packs | Amount, remaining classes, completion, renewal, historical fee snapshot and cross-month continuity. |
| Monthly counters | Current-month count, previous-month selection, month boundary and Asia/Kolkata timezone. |
| Payments | Confirmed, pending, partial, duplicate handling and correct linkage to pack. |
| UI | All teacher pages reachable on mobile; student sees own monthly counter and pack status. |
| Build | Lint, type check, production build and integration suite. |

## 16.2 Key Acceptance Criteria

An eight-class pack remains active across calendar months until eight billable classes are consumed.

The monthly class count changes with the calendar month without altering pack history.

Teacher and student see the same correct current-month completed-class count for the student.

One class cannot consume two credits.

A reversal restores exactly one credit.

Completed packs remain visible in history and are never overwritten.

No student can access another student's data or files.

Dangerous files cannot execute in the application's origin.

Production build succeeds with no critical security or data-integrity blockers.

# 17. Production Deployment Plan

## 17.1 Required Production Assets

GitHub repository under agreed ownership.

Production hosting account.

Production MongoDB database separate from development and testing.

Domain and DNS ownership.

Production environment variables.

Push notification keys if used.

Monitoring, logging and backup services.

## 17.2 Release Gate

All P0 findings fixed and regression-tested.

Billing and pack migration reviewed.

Production data backup completed.

Production secrets configured and not committed.

Full test suite, lint, type check and production build pass.

Mobile, accessibility and client acceptance checks completed.

Rollback plan documented.

# 18. Client Handover

## 18.1 Handover Package

Production URL and login instructions.

Teacher operating guide.

Student onboarding guide.

How to create students, schedule classes and add Zoom links.

How to mark attendance and apply billable overrides.

How packs, renewals and advance payments work.

How to assign homework and practice.

PWA installation instructions.

Repository, hosting, database, domain and service ownership details.

Environment-variable inventory without exposing secrets in the document.

Backup, restore, deployment and rollback procedures.

Known limitations and maintenance/support agreement.

## 18.2 Client-Owned Accounts

Domain and DNS.

Production hosting.

Production database.

Email or notification service accounts.

GitHub repository or organisation, depending on agreement.

Any future payment or Zoom API accounts.

# 19. Implementation Phases and Priorities

| Phase | Priority | Scope | Release rule |
| --- | --- | --- | --- |
| Phase 1 | P0 | File security, file authorization, JWT configuration, demo credentials, database separation, mobile navigation and regression tests. | Must complete before production data. |
| Phase 2 | P1 | Prepaid class packs, ledger, payments, monthly counters, dashboards, migration and comprehensive tests. | Must complete before billing feature is accepted. |
| Phase 3 | P1 | Password management, rate limiting, security headers, backups, monitoring and handover documentation. | Must complete before client handover. |
| Phase 4 | P2 | Accessibility, performance, broader automated coverage and UX refinements. | First maintenance cycle. |

## 19.1 Coding-Agent Operating Rules

Inspect the repository and report conflicts before implementation.

Create a feature branch and record the current commit.

Implement one concern at a time with regression tests.

Do not combine unrelated security and billing changes.

Do not modify main or push without explicit approval.

Do not use destructive migrations without backup and approval.

Report changed files, commands, tests and remaining risks after each phase.

# 20. Open Decisions and Future Roadmap

## 20.1 Decisions Still Required

Whether late cancellations and no-shows are always billable or configurable by student.

Whether partial payment may activate a pack.

Whether packs may expire.

Whether students may upload homework submissions.

Whether external reminders will use email, web push, WhatsApp or another channel.

Whether multi-teacher or group-class support is needed later.

## 20.2 Future Enhancements

Automatic Zoom meeting creation if commercially justified.

Online payment gateway.

Parent/guardian accounts.

Teacher analytics and exportable reports.

Multi-language interface.

Group classes and multiple teachers.

Automated practice grading and learning progress reports.

# Appendix A — Production Audit Baseline

| Finding | Initial severity | Specification response |
| --- | --- | --- |
| Stored XSS through unrestricted file uploads | Critical | P0 allowlist, safe download headers and tests. |
| Unauthenticated file downloads | High | P0 authentication and ownership authorization. |
| Missing class packs | High functional gap | Full prepaid pack and ledger model defined in Sections 7, 8 and 12. |
| Teacher mobile pages inaccessible | Medium / handover blocker | Accessible More navigation required. |
| Missing password reset | Medium | Teacher-controlled reset or recovery flow in Phase 3. |
| JWT fallback secret | Production blocker | Production must fail safely when secret is absent or weak. |
| VAPID public key in frontend | Configuration note | Public key is not secret; private key must remain server-side. |

# Appendix B — Definition of Done

Functional requirements are implemented and accepted.

No open critical or high security findings.

No known billing-integrity or data-loss defects.

Automated tests cover critical workflows.

Production build and deployment succeed.

Monitoring, backups and rollback are in place.

Client guide and ownership transfer are complete.

Client has approved the production release.